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Works notice
October 2026
Loganlea Station Relocation project
What's happening?
From 1 – 31 October 2026, works will include:
Platform1:
· Installing the platform finishes and fit-out.
Valencia Street / station precinct works:
· Valencia Street / Kraatz Avenue: Installing permanent roundabout 
· Valencia Street / Bernice Street intersection: Asphalting and pavement works 
· Valencia Street: Installing footpath, traffic island and kerbing
· Neridah Street: Kerbing works
· Station building: Installing canopy finishes, internal fit-out works
· Ongoing drainage works
· Line marking works
· Assembly of concourse structural steel.
Rail corridor (Armstrong Road side) works:
· Installing fencing
· Drainage works
· Bulk excavation and piling works
· Concrete pours and associated works
· Demolition of concrete foundations
· Foundation installation
· Earthworks for walking/cycling path.



Work hours
Standard hours: 6.30am to 6.30pm, Monday to Saturday
Out of hours: 6.30pm to 6.30am, Monday to Sunday
Weather and site conditions permitting.
Out of hours works
From 1 – 31 October, there will be some work scheduled outside standard work hours, weather and site conditions permitting.
· Work will be undertaken intermittently during the day and at night, up to seven days a week.
· Where possible, work will be prioritised to occur between 6.30am to 6.30pm; some activities may occur throughout the night until 6.30am. 
Valencia Street:
· Installing asphalt
· Line marking.
Armstrong Road:
· Drainage works.
Rail corridor (Armstrong Road side):
· Large equipment / material deliveries
· Demolition works, including saw cutting
· Bulk excavation works
· Piling works
· Track formation works
· Concrete pours and associated works.
What to expect
· Some noise, dust and vibration
· Water trucks and road sweepers for dust suppression 
· Vehicles and equipment with flashing lights and reversing beepers 
· Lighting towers (directed away from residences, wherever possible)
· Changed traffic conditions including temporary road closures and reduced speed limits. 
Temporary traffic and pedestrian changes
Until 5 October 2026
Valencia Street:
· Closed to traffic
· Pedestrian access along Valencia Street will switch along the north and south footpaths, as works progress. 
Bernice Street:
· Traffic reduced to one lane periodically during the day to allow for: 
· re-asphalting the Valencia Street intersection
· line marking and removal. 
· Closed to traffic at night.
 
Until project completion in 2027
Armstrong Road
· Bus stops will remain open (ID: 321110 and 310669).
· Intermittent lane closures and traffic holds to facilitate deliveries.
Edenlea Drive
· Truck haulage route until the Loganlea Station Relocation project is completed in 2027.
· Some night movements may be necessary and will be minimised where possible.
We appreciate your patience during these works. We will continue to keep you updated as works progress.
Project work areas
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Loganlea rail corridor works
From September to November 2026, there will be rail corridor works outside the Loganlea Station Relocation project area.
These works will be between Railway Parade to Logan River, Loganlea, as part of the Logan and Gold Coast Faster Rail (LGC) project.
For more information about the LGC project, visit the TMR website.
 

Track closures
Track closures are continuing until 11 October 2026, with travel changes on the Beenleigh and Gold Coast train lines.
Please consider your travel options, plan ahead, and allow extra travel time. 
Download the Translink app, visit translink.com.au or call 13 12 30.
About the project
The new Loganlea station will be located 500m to the south, opposite the Logan Hospital and closer to other health, education and community services. 
During construction, the existing Loganlea station remains open. 
The LSR project is jointly funded by the Australian and Queensland governments.
Stay up to date
Search on tmr.qld.gov.au: ‘Loganlea Station Relocation’ 
Email: LSR@martinusdegnan.com.au
Call: 1800 957 066

For information in Gagana Sāmoa, ਪੰਜਾਬੀ, 简体中文 and عربي, or other support services, please contact the project team on 1800 957 066 (9am – 5pm Monday to Friday).
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www.tmr.qld.gov.au/logangoldcoastrail
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